NAIC 2026 · Ilera-ATLAS · Technical Runbook

# How to Prepare the Data, Train, Evaluate and Run Ilera-ATLAS for Free

Version 1, 2 October 2026. A step-by-step guide your team can follow from an empty Kaggle account to a live API. Every step uses free resources: Kaggle, Hugging Face, Google Sheets and Modal free credits.

This runbook follows the day-by-day plan (Section 7) of the Ilera-ATLAS Execution Plan exactly. Every Part below is labelled with the day it belongs to, and the schedule table in Part 13 repeats that plan with the matching Parts and "done when" checks. The only change is in how the benchmark is split (see the correction on the next page).

How to use this document: work through the parts in order. Each part has a goal, the exact steps, the code to paste into a notebook cell, and a "done when" check. Replace YOUR_HF_USERNAME with your Hugging Face username everywhere.

## The whole pipeline on one page

[1] Accounts + access      HF token, Kaggle GPU, N-ATLaS gate, AfriMed-QA gate

|

[2] Extract PDFs           Standing Orders PDFs -> pages.jsonl -> chunks.jsonl     (Kaggle CPU)

|

[3] Draft Q&A              N-ATLaS reads each chunk, drafts Q&A + vignettes          (Kaggle T4)

|

[4] Human review           Google Sheet: fix answers, gold ACTION, key facts         (team)

|

[5] Translate              N-ATLaS -> Hausa, Yoruba; native speakers fix             (Kaggle T4 + team)

|

[6] Build files            train.jsonl, val.jsonl, ilera_bench.jsonl (frozen + hash)

|

[7] Baseline eval          base N-ATLaS answers the benchmark -> scores              (Kaggle T4)

|

[8] Train                  Unsloth QLoRA runs A, B, C -> pick best on val            (Kaggle T4)

|

[9] Final eval             Ilera-ATLAS answers the benchmark -> compare to baseline  (Kaggle T4)

|

[10] Export                 LoRA adapter, merged fp16, GGUF Q4 -> Hugging Face        (Kaggle T4)

|

[11] Serve                  Modal (vLLM, GPU, OpenAI API) + HF Space (Gradio, safety, CPU fallback)

| Where things live | What |
| --- | --- |
| Hugging Face (private until submission) | YOUR_HF_USERNAME/ilera-data (dataset repo: all JSONL files) · YOUR_HF_USERNAME/ilera-atlas-lora · YOUR_HF_USERNAME/ilera-atlas (merged) · YOUR_HF_USERNAME/ilera-atlas-GGUF · Space YOUR_HF_USERNAME/ilera-atlas-demo |
| Kaggle | Five notebooks: 01_extract, 02_draft, 03_translate, 04_eval, 05_train (+ export cells) |
| Google Drive | One Google Sheet per review batch, one consent-form folder |
| GitHub | All notebooks exported as .py/.ipynb, scripts, docs, results |
| Modal | ilera-atlas app: the GPU API |

# Important correction to the earlier plan

In the execution plan I wrote "split the benchmark by Standing Orders section, so test topics are unseen", and the Fri 2 Oct task said "decide train sections vs held-out benchmark sections". Do not do that. Ilera-ATLAS is supposed to *learn* the Standing Orders. If the benchmark only asks about sections the model never trained on, fine-tuning cannot show its gain and the results will look bad for the wrong reason.

Use this design instead:

- The benchmark covers all sections, like the real exam a CHEW would face.

- Benchmark questions are never seen in training: they are written separately (mostly as case vignettes), and any training question that is too similar to a benchmark question is deleted automatically (step 6.3).

- Keep a small "unseen-section" probe (about 60 items from 3 to 4 sections left out of training) and report it separately. This honestly shows how the model handles topics it was never taught. Expect a smaller gain there, and say so.

So on Fri 2 Oct the "decide the split" task becomes: pick the 3 to 4 probe sections (Part 2.4). Everything else in the plan stays the same: 300 English + 150 Hausa + 150 Yoruba benchmark items (now plus 60 probe items = 660), frozen on Mon 5 Oct before the baseline.

# Part 1. Accounts and access (Thu 1 Oct; finish today if not done)

Goal: every team member can download N-ATLaS on a free Kaggle GPU.

## 1.1 Hugging Face

- Create an account at huggingface.co/join.

- Open NCAIR1/N-ATLaS, read the terms, and click to agree. Approval is usually instant.

- Open intronhealth/afrimedqa_v2 and accept its terms too.

- Go to Settings > Access Tokens and create a Write token. Name it kaggle. Copy it once; you cannot see it again.

- Create a private dataset repo called ilera-data at huggingface.co/new-dataset. All JSONL files will live here.

## 1.2 Kaggle

- Create an account at kaggle.com and verify your phone number (Settings > Phone verification). Without it, GPU and internet stay disabled.

- Create a new notebook. In the right panel: Session options > Accelerator = GPU T4 x2, Internet = On, Persistence = Files only.

- Add your token: Add-ons > Secrets > Add secret, label HF_TOKEN, value = your Hugging Face token. Tick "attached" for this notebook. Repeat for every new notebook.

- Check your weekly GPU quota on your Kaggle profile (Settings). It is about 30 hours a week and resets weekly.

Kaggle tip that saves your training run: for long jobs, do not just run cells in the browser. Click Save Version > Save & Run All (Commit). Kaggle runs the whole notebook in the background, even if you close your laptop or lose network, for up to 12 hours. Outputs appear under the notebook's Output tab.

## 1.3 First test cell (run in every new notebook)

from kaggle_secrets import UserSecretsClient

import os

HF_TOKEN = UserSecretsClient().get_secret("HF_TOKEN")

os.environ["HF_TOKEN"] = HF_TOKEN

from huggingface_hub import whoami, hf_hub_download

print(whoami()["name"])

# proves you have N-ATLaS access (small file only)

print(open(hf_hub_download("NCAIR1/N-ATLaS", "config.json"), encoding="utf-8").read()[:200])

!nvidia-smi --query-gpu=name,memory.total --format=csv

Done when: your username prints, the config prints (no 401/403 error), and you see Tesla T4, 15360 MiB twice.

## 1.4 Modal (needed on day 9, set up now)

- Sign up at modal.com. The Starter plan includes $30/month of free credits (pricing).

- In the Modal dashboard set a workspace spending limit so you can never be charged beyond the free credits.

- On your laptop: pip install modal then modal setup (opens the browser to log in).

- Create a secret named huggingface with key HF_TOKEN = your token, and a secret named ilera-api with key VLLM_API_KEY = any long random string (this protects your API).

# Part 2. Get the source data (Fri 2 Oct)

Goal: all Standing Orders text in clean chunks, each tagged with its section number, title and pages. Use the ready-made notebook `ilera-atlas/notebooks/01_extract.ipynb` (tested on the real PDFs on 2 Oct). Kaggle: File > Import Notebook, upload it, set Accelerator None and Internet On, attach the HF_TOKEN secret, change HF_USER in the Config cell, then Run All (about 2 to 4 minutes).

## 2.1 What the notebook does

| Step | Detail |
| --- | --- |
| Download | The three PDFs (CHEW 372 pages, JCHEW 367, CHO 410). The server returns HTTP 406 unless browser-like headers are sent; the notebook sends them and checks each file really is a PDF. SHA-256 hashes go into sources.json for the model card. |
| Clean | Removes the running title header and "PAGE n" lines, joins soft-hyphenated words, and skips table-of-contents pages. |
| Split by section | Uses the numbered headings (e.g. 2.27 WORM INFESTATION, 1.3.6 CONDITIONS AFFECTING THE EYES). About 140 sections per document. |
| Chunk | Long sections are cut at about 900 words; result: 524 chunks (CHEW 165, JCHEW 167, CHO 192), median about 600 words. |
| Tag | Each chunk gets a ready-made citation in source, e.g. "CHEW Standing Orders 2024, Section 2.27 Worm Infestation, p. 121-122", and draft = true for CHEW chunks. |
| Check | Asserts: unique IDs, at least 100 sections per document, no oversized chunk, no leaked header, FEVER (2.3) present in all three. |
| Upload | raw/chunks.jsonl, raw/pages.jsonl, raw/sections_index.csv, raw/probe_chunks.txt, raw/sources.json to your private dataset. |

## 2.2 Chunk format

{"chunk_id": "CHEW-2.27-1", "doc": "CHEW", "section_id": "2.27", "title": "WORM INFESTATION",

"pages": "121-122", "part": "1/1",

"source": "CHEW Standing Orders 2024, Section 2.27 Worm Infestation, p. 121-122",

"draft": true, "text": "HISTORY\nEXAMINATION/ACTIONS\n1. What is the problem? ..."}

## 2.3 Why only CHEW is drafted

The three Standing Orders cover the same conditions for three cadres, so their text overlaps heavily. Drafting from all 524 chunks would roughly triple GPU time for little new content. Part 3 drafts from the 165 CHEW chunks (the cadre Ilera-ATLAS targets); JCHEW and CHO stay in the dataset for reference, for checking what is outside a CHEW's scope, and for the retrieval stretch goal. To include them, add their names to DRAFT_DOCS in the Config cell.

Known limit: the three-column tables (findings / clinical judgement / action) come out column by column rather than row by row. The text is complete but sometimes out of order; reviewers fix this at the Q&A stage. Do not spend time on perfect table extraction.

## 2.4 Choose the unseen-section probe

The clinical reviewer opens sections_index.csv and picks 3 to 4 ordinary, self-contained sections (for example eye, oral health, ear/nose/throat), not core topics such as fever, malaria or pregnancy. Put their numbers in PROBE_SECTIONS (e.g. ["2.19", "2.21"]) and re-run the last three cells. A probe section is excluded in all three documents, so the topic cannot leak into training through JCHEW or CHO.

Done when: raw/chunks.jsonl and raw/sections_index.csv are on Hugging Face, 5 random chunks read sensibly, and raw/probe_chunks.txt lists the probe chunks.

# Part 3. Draft Q&A with N-ATLaS (Sat 3 Oct; training drafts continue to Mon 5 Oct)

Goal: 700+ draft benchmark items on Saturday (the plan's "done when"), then about 2,500 English training drafts by Monday. As the plan says, benchmark drafts come first: pass 1 drafts case vignettes (the benchmark is picked from these), pass 2 drafts the direct Q&A used only for training. Notebook: 02_draft, accelerator GPU T4 x2.

Use the ready-made notebook `ilera-atlas/notebooks/02_draft.ipynb`. It implements this whole Part with extras: smoke-test mode (LIMIT = 4), progress saved to Hugging Face every 20 batches, automatic resume after a crash, a forgiving parser with a built-in self-check, and the review-sheet export. Where its numbers differ from the snippets below (it asks for 10 vignettes per chunk, and sizes probe vignettes automatically so about 90 are drafted), the notebook wins. It also saves the system prompt to config/system_prompt.txt so later notebooks use exactly the same text. The snippets below explain what it does.

## 3.1 The fixed system prompt and answer format

Every training example and every API call uses the same system prompt. The answer format makes scoring automatic. The four labels (ACTION, WHAT TO DO, DANGER SIGNS, SOURCE) stay in English in every language, so one parser works everywhere; the content is in the question's language. The ACTION value is always one English keyword, optionally followed by a translation in brackets.

SYSTEM = ("You are Ilera-ATLAS, a primary health care assistant for trained Nigerian "

"community health workers. Follow the 2024 National Standing Orders. "

"Answer in the same language as the question. Use exactly this format:\n"

"ACTION: TREAT | REFER | URGENT\n"

"WHAT TO DO: numbered steps\n"

"DANGER SIGNS: signs that mean urgent referral\n"

"SOURCE: document and section")

# example of a finished answer

"""ACTION: REFER

WHAT TO DO:

1. Give the first dose of the pre-referral treatment listed in the Standing Orders.

2. Write a referral note and send the child to the nearest health facility today.

DANGER SIGNS: convulsions, unable to drink, lethargy, chest indrawing

SOURCE: CHEW Standing Orders, pp. 112-113 (Pneumonia in children)"""

## 3.2 Load N-ATLaS for fast batched generation

!pip -q install unsloth

# restart the kernel once after this install (Run > Restart), then continue

import torch, json, re, random

from unsloth import FastLanguageModel

model, tok = FastLanguageModel.from_pretrained(

"NCAIR1/N-ATLaS", max_seq_length=4096, load_in_4bit=True, token=HF_TOKEN)

FastLanguageModel.for_inference(model)

tok.padding_side = "left"

if tok.pad_token is None:

tok.pad_token = tok.eos_token

def chat(user_msgs, system=None, max_new=900):

texts = []

for u in user_msgs:

msgs = ([{"role": "system", "content": system}] if system else []) + [{"role": "user", "content": u}]

texts.append(tok.apply_chat_template(msgs, tokenize=False, add_generation_prompt=True))

enc = tok(texts, return_tensors="pt", padding=True, add_special_tokens=False).to("cuda")

with torch.no_grad():

out = model.generate(**enc, max_new_tokens=max_new, do_sample=False,

repetition_penalty=1.1, pad_token_id=tok.pad_token_id)

return [tok.decode(o[enc.input_ids.shape[1]:], skip_special_tokens=True).strip() for o in out]

print(chat(["What is the danger sign of pneumonia in a child?"])[0])

## 3.3 The drafting prompt

Ask for a plain, easy-to-parse layout (not JSON; 8B models often break JSON). Two prompts: one for direct questions (training), one for case vignettes (both training and benchmark).

QA_PROMPT = """Read this extract from the Nigerian National Standing Orders ({source}).

{text}

Write {n} different questions a community health worker might ask about this extract,

each with the correct answer based ONLY on the extract. Use this exact layout for each one:

Q: <question>

ACTION: <TREAT or REFER or URGENT>

WHAT TO DO:

1. <step>

2. <step>

DANGER SIGNS: <signs, or "none listed">

###"""

VIGNETTE_PROMPT = QA_PROMPT.replace(

"questions a community health worker might ask about this extract",

"short patient case stories (age, sex, symptoms, how long) that a community health "

"worker might meet, where the extract tells them what to do")

def parse(raw, chunk, kind):

items = []

for block in raw.split("###"):

q = re.search(r"Q:\s*(.+)", block)

a = re.search(r"(ACTION:\s*(TREAT|REFER|URGENT)[\s\S]+)", block)

if q and a:

items.append({

"chunk_id": chunk["chunk_id"], "kind": kind, "lang": "en",

"question": q.group(1).strip(),

"answer": a.group(1).strip() + f"\nSOURCE: {chunk['source']}",

"action": a.group(2),

})

return items

## 3.4 Run it over all chunks (use Commit mode)

Run the notebook twice: PASS = "vignette" on Saturday morning (about 1.5 to 2 GPU hours, gives the 700+ benchmark candidates), then PASS = "qa" on Saturday night in Commit mode (training drafts, ready Sunday).

from huggingface_hub import hf_hub_download

chunks = [json.loads(l) for l in open(hf_hub_download("YOUR_HF_USERNAME/ilera-data", "raw/chunks.jsonl",

repo_type="dataset", token=HF_TOKEN), encoding="utf-8")]

chunks = [c for c in chunks if c["draft"]]                     # CHEW only (see Part 2.3)

probe = set(open(hf_hub_download("YOUR_HF_USERNAME/ilera-data", "raw/probe_chunks.txt",

repo_type="dataset", token=HF_TOKEN)).read().split())

PASS = "vignette"                    # Saturday morning; then "qa" for the training-only pass

drafts, BATCH = [], 4

if PASS == "vignette":

# probe chunks get more vignettes: they must supply ~60 probe benchmark items on their own

jobs = [(c, "vignette", 20 if c["chunk_id"] in probe else 8) for c in chunks]

else:

jobs = [(c, "qa", 12) for c in chunks if c["chunk_id"] not in probe]  # never draft probe Q&A

for i in range(0, len(jobs), BATCH):

batch = jobs[i:i + BATCH]

prompts = [(QA_PROMPT if k == "qa" else VIGNETTE_PROMPT).format(n=n, **c) for c, k, n in batch]

for (c, k, n), raw in zip(batch, chat(prompts, max_new=1800)):

drafts += parse(raw, c, k)

if i % 40 == 0:

print(i, "/", len(jobs), "items so far:", len(drafts))

json.dump(drafts, open(f"drafts_{PASS}.json", "w", encoding="utf-8"), ensure_ascii=False)

json.dump(drafts, open(f"drafts_{PASS}.json", "w", encoding="utf-8"), ensure_ascii=False)

Expected time: about 3 to 5 GPU hours in total for the 165 CHEW chunks (about 1,350 vignettes and 1,950 direct Q&A drafts). If memory errors appear, set BATCH = 2.

## 3.5 Export to Google Sheets for review

import pandas as pd

df = pd.DataFrame(drafts)

random.seed(7)

df["split"] = "train"

if PASS == "vignette":

# 1 in 2 vignettes become benchmark candidates (about 650) + probe (about 60) = 700+ as in the plan

vig = list(df.index)

df.loc[random.sample(vig, len(vig) // 2), "split"] = "bench"

df.loc[df.chunk_id.isin(probe), "split"] = "probe"

df["id"] = [f"EN-{PASS[0].upper()}{i:05d}" for i in range(len(df))]

for col in ["key_facts", "status", "reviewer", "comment"]:

df[col] = ""

df[["id","split","kind","chunk_id","question","action","answer","key_facts","status","reviewer","comment"]] \

.to_csv(f"review_en_{PASS}.csv", index=False, encoding="utf-8-sig")

Download the CSV from the notebook Output tab and import it into Google Sheets (File > Import > Upload). Keep two tabs: bench_en (rows with split = bench or probe) and train_en (everything else). Before Part 5, export the reviewed tabs as review_en_final.csv (both passes combined).

Is N-ATLaS good enough to draft? Its English is its strongest language (4.21/5 in its own evaluation), so drafts will be usable but not perfect. Plan for humans to fix about half of them. If drafts are very weak, the team writes items directly from the PDF using the same layout. Keeping N-ATLaS as the drafting and translation engine also gives you a clean "fully sovereign pipeline" story for the judges.

# Part 4. Human review in Google Sheets (Sat 3 to Sun 4 Oct for the benchmark; training rows until Tue 6 Oct)

Plan milestone for Sun 4 Oct: English benchmark (300) final, with key facts and gold ACTION. Training rows are reviewed in parallel and must be finished by Tuesday morning, when the training set is built.

Goal: every benchmark item is correct and has gold labels; training items are correct enough. This is the most important work in the project. A smaller clean dataset beats a large noisy one.

## 4.1 Sheet columns and rules

| Column | Who fills it | Rule |
| --- | --- | --- |
| question | Reviewer may edit | Clear, realistic, one question only. |
| action | Clinical reviewer | TREAT, REFER or URGENT. Must match what the Standing Orders allow a CHEW to do. |
| answer | Reviewer edits | Steps, drugs and doses exactly as in the PDF. Keep the four-label format. |
| key_facts | Clinical reviewer (benchmark rows only) | 2 to 4 facts separated by ; that a correct answer must contain, e.g. amoxicillin; 5 days; chest indrawing. Prefer drug names and numbers: they stay the same in Hausa and Yoruba, so scoring works across languages. |
| status | Reviewer | ok, fixed, or drop. |
| reviewer | Reviewer | Initials (for your audit trail). |

## 4.2 Targets

| Set | Target count | Review depth |
| --- | --- | --- |
| English train | 2,000 to 2,500 kept | Quick check; fix wrong drugs/doses; drop anything doubtful |
| English bench | 300 kept | Full clinical check + key_facts |
| Probe (unseen sections) | 60 kept | Full clinical check + key_facts |
| Referral cases (written by reviewer) | 150 to 200 | Situations outside CHEW scope; gold ACTION = REFER or URGENT |

Split the sheet into batches of 200 rows per person. A reviewer can check 100 to 150 training rows an hour, and 40 to 60 benchmark rows an hour.

## 4.3 Red-flag list (clinical reviewer)

A separate sheet with 30 to 50 danger signs in three columns (English, Hausa, Yoruba), for example: convulsion / jijjiga / gìrì; heavy bleeding in pregnancy; unconscious; newborn not feeding; difficulty breathing. Export as redflags.csv. It is used by the safety layer in Part 11.

# Part 5. Translate to Hausa and Yoruba (benchmark Sun 4 Oct; training Mon 5 to Tue 6 Oct)

Goal: 150 Hausa + 150 Yoruba benchmark items on Sunday (as in the plan), sent to native speakers so they are fixed before the Monday freeze. Then about 1,000 Hausa + 1,000 Yoruba training items on Monday, sample-checked by Tuesday. Notebook: 03_translate, GPU. Run it twice: STAGE = "bench" then STAGE = "train".

Use the ready-made notebook `ilera-atlas/notebooks/03_translate.ipynb`. Input: upload the reviewed English sheet (both tabs combined) to your dataset as reviewed/review_en_final.csv. The notebook improves on the snippet below: it translates the question, the steps and the danger signs separately and rebuilds the answer itself, so ACTION:, the labels and the SOURCE: line can never be corrupted. It also adds automatic flags (changed numbers, wrong language via GlotLID, length, repetition, copied English, Yoruba without tone marks), marks which rows must be reviewed, keeps the English text next to each translation, saves progress to Hugging Face, and resumes after a crash. Hausa and Yoruba benchmark items are translations of the same English items, so the benchmark is parallel across languages. Reviewers upload the result as reviewed/review_ha_yo_final.csv. Where the notebook and the snippet differ, the notebook wins.

LANG = {"ha": "Hausa", "yo": "Yoruba"}

T_PROMPT = """Translate the text below from English into {lang}.

Rules: keep these labels in English exactly: ACTION:, WHAT TO DO:, DANGER SIGNS:, SOURCE:.

Keep the word after ACTION: (TREAT, REFER or URGENT) in English.

Keep drug names, numbers and doses unchanged. {extra}

{text}"""

EXTRA = {"ha": "", "yo": "Write Yoruba with full tone marks (e.g. ọmọ, ìbà)."}

def translate(texts, code):

return chat([T_PROMPT.format(lang=LANG[code], extra=EXTRA[code], text=t) for t in texts], max_new=1200)

STAGE = "bench"                                      # Sunday; "train" on Monday

rev = pd.read_csv("review_en_final.csv")             # downloaded from Google Sheets

rev = rev[rev.status.isin(["ok", "fixed"])]

out = []

for code in ["ha", "yo"]:

if STAGE == "bench":

pick = rev[rev.split == "bench"].sample(150, random_state=1)

else:

pick = rev[rev.split == "train"].sample(1000, random_state=1)

rows = pick.to_dict("records")

for i in range(0, len(rows), 4):

b = rows[i:i + 4]

qs = translate([r["question"] for r in b], code)

ans = translate([r["answer"] for r in b], code)

for r, q, a in zip(b, qs, ans):

out.append({**r, "id": r["id"].replace("EN", code.upper()), "lang": code,

"question": q, "answer": a, "status": "", "reviewer": ""})

pd.DataFrame(out).to_csv(f"review_ha_yo_{STAGE}.csv", index=False, encoding="utf-8-sig")

Native speakers review the translated sheet: every benchmark row, and about 1 in 5 training rows. If more than 30% of sampled training rows are bad for a language, use only the reviewed rows for that language.

If you cannot find a Yoruba reviewer in time, ship English + Hausa fully checked and report Yoruba as "machine-translated, partially checked". Honest reporting scores better than hidden problems.

# Part 6. Build the files (benchmark frozen Mon 5 Oct; training set Tue 6 Oct)

Goal: three files on Hugging Face: train.jsonl, val.jsonl, bench/ilera_bench.jsonl, with the benchmark hash recorded before any training. Following the plan, do it in two steps: Mon 5 Oct: run 6.1, 6.2 and the benchmark half of 6.5 (write, hash, upload ilera_bench.jsonl), then go straight to the baseline (Part 7). Tue 6 Oct: once training reviews and translations are final, run 6.3, 6.4 and the training half of 6.5, aiming for the plan's target of 3,000 to 5,000 training examples.

Use the ready-made notebook `ilera-atlas/notebooks/03b_build.ipynb` (CPU only). MODE = "bench" on Mon 5 Oct freezes the benchmark; MODE = "train" on Tue 6 Oct builds train.jsonl and val.jsonl. Improvements over the snippets below: the Hausa/Yoruba benchmark items and their English originals are kept parallel; key facts that do not appear in the gold answer of the same item are removed (they could never be scored); an existing frozen benchmark is never overwritten unless you set OVERWRITE_BENCH = True; the training run checks the benchmark SHA-256 first; training rows are removed if they are a benchmark item, a translation of one, from a probe chunk, or a near-duplicate of a benchmark question; unused benchmark-pool vignettes go to training; English rows get lang = "en" automatically (the English sheet has no lang column); the AfriMed-QA subset comes from the public CSV in the AfriMed-QA GitHub repository (test split, multiple choice, primary-care specialties, Nigerian items first; only the sample_ids are stored); Aya rows are balanced across Hausa, Yoruba, Igbo and English and carry no system prompt. Optional input: reviewer-written referral cases as reviewed/referral_cases_final.csv (same columns as the English sheet). Where the notebook and the snippets differ, the notebook wins.

## 6.1 File formats

# train.jsonl / val.jsonl  (one line per example)

{"messages": [{"role": "system", "content": "<SYSTEM>"},

{"role": "user", "content": "A 2-year-old has fever and fast breathing..."},

{"role": "assistant", "content": "ACTION: REFER\nWHAT TO DO:\n1. ...\nSOURCE: ..."}],

"lang": "en", "kind": "vignette", "chunk_id": "CHEW-0042"}

# bench/ilera_bench.jsonl

{"id": "EN-00123", "subset": "main", "lang": "en", "question": "...",

"gold_action": "REFER", "key_facts": ["amoxicillin", "5 days"], "chunk_id": "CHEW-0042",

"source_pages": "112-113"}

## 6.2 Build script

import pandas as pd, json, hashlib, random

from datasets import load_dataset

random.seed(3407)

en = pd.read_csv("review_en_final.csv")

hy = pd.read_csv("review_ha_yo_final.csv")            # bench + train translation sheets combined

# Mon 5 Oct: only bench rows exist in hy yet; that is fine for freezing the benchmark

ref = pd.read_csv("referral_cases_final.csv")          # reviewer-written referral cases

allrows = pd.concat([en, hy, ref]); allrows = allrows[allrows.status.isin(["ok", "fixed"])]

bench = allrows[allrows.split.isin(["bench", "probe"])]

train = allrows[allrows.split == "train"]

def to_msg(r):

return {"messages": [{"role": "system", "content": SYSTEM},

{"role": "user", "content": r["question"]},

{"role": "assistant", "content": r["answer"]}],

"lang": r["lang"], "kind": r["kind"], "chunk_id": r["chunk_id"]}

## 6.3 Remove near-duplicates of benchmark questions from training

!pip -q install rapidfuzz

from rapidfuzz import fuzz, process

bench_qs = bench.question.tolist()

keep = [process.extractOne(q, bench_qs, scorer=fuzz.token_set_ratio)[1] < 85 for q in train.question]

print("removed", len(train) - sum(keep), "near-duplicates")

train = train[keep]

## 6.4 Add general-language data (stops "catastrophic forgetting")

aya = load_dataset("CohereLabs/aya_dataset", split="train")

aya = aya.filter(lambda x: x["language_code"] in ("hau", "yor", "ibo", "eng"))

n_aya = int(0.10 * len(train))

aya_rows = [{"messages": [{"role": "user", "content": x["inputs"]},

{"role": "assistant", "content": x["targets"]}],

"lang": x["language_code"], "kind": "general", "chunk_id": ""}

for x in aya.shuffle(seed=1).select(range(n_aya))]

## 6.5 Split, write, freeze

rows = [to_msg(r) for r in train.to_dict("records")] + aya_rows

random.shuffle(rows)

n_val = max(150, len(rows) // 20)

val, trn = rows[:n_val], rows[n_val:]

def write(path, items):

with open(path, "w", encoding="utf-8") as f:

for x in items: f.write(json.dumps(x, ensure_ascii=False) + "\n")

write("train.jsonl", trn); write("val.jsonl", val)

bench_items = [{"id": r["id"], "subset": "probe" if r["split"] == "probe" else "main",

"lang": r["lang"], "question": r["question"], "gold_action": r["action"],

"key_facts": [k.strip() for k in str(r["key_facts"]).split(";") if k.strip()],

"chunk_id": r["chunk_id"]} for r in bench.to_dict("records")]

write("ilera_bench.jsonl", bench_items)

digest = hashlib.sha256(open("ilera_bench.jsonl", "rb").read()).hexdigest()

open("BENCH_SHA256.txt", "w").write(digest)

print(len(trn), "train |", len(val), "val |", len(bench_items), "bench | sha256", digest[:16])

for f, dest in [("train.jsonl", "train.jsonl"), ("val.jsonl", "val.jsonl"),

("ilera_bench.jsonl", "bench/ilera_bench.jsonl"), ("BENCH_SHA256.txt", "bench/BENCH_SHA256.txt")]:

api.upload_file(path_or_fileobj=f, path_in_repo=dest, repo_id="YOUR_HF_USERNAME/ilera-data", repo_type="dataset")

Done when: the benchmark has 600+ items (300 en + 150 ha + 150 yo + 60 probe = 660), the hash is committed to GitHub, and nobody edits the benchmark again. If you must fix a benchmark item later, record it in a BENCH_CHANGES.md file and re-run both models.

## 6.6 External test: AfriMed-QA subset

amq = load_dataset("intronhealth/afrimedqa_v2", split="train", token=HF_TOKEN).to_pandas()

print(amq.columns.tolist())          # inspect first: column names may differ from below

print(amq.iloc[0])

# Keep multiple-choice items from primary-care-relevant specialties, e.g.:

# Pediatrics, Obstetrics and Gynecology, Infectious Disease, Family/General Medicine.

# Sample 300 with a fixed seed and save their ids to bench/afrimedqa_ids.txt

# (store ids only: AfriMed-QA is CC-BY-SA and gated, so do not re-publish its text).

# Part 7. Evaluation script and baseline (Mon 5 Oct)

Plan milestone for Mon 5 Oct: baseline numbers saved.

Use the ready-made notebook `ilera-atlas/notebooks/04_eval.ipynb` for Part 7 (baseline), Part 8.4 (EVAL_SET = "val" to pick the best run) and Part 9 (final score, COMPARE_WITH = "base", MAKE_BLIND_SHEET = True). It checks the benchmark hash, caches and resumes generation, reloads the AfriMed-QA items from the frozen ID list with options relabelled A to E, and gives both models the same neutral multiple-choice prompt. Extra metrics beyond the snippets below: over_referral (safe but wasteful), source_ok (cites the right section), and a paired bootstrap comparison with 95% confidence intervals, where a difference counts as significant when its interval excludes 0. A missing ACTION line counts as under-referral. The language check skips the four English labels, which are English by design. Where the notebook and the snippets differ, the notebook wins.

Goal: run base N-ATLaS on the frozen benchmark before training. The same notebook (04_eval) is used later for Ilera-ATLAS, with only the model name changed.

## 7.1 Generate answers

MODEL = "NCAIR1/N-ATLaS"            # later: "YOUR_HF_USERNAME/ilera-atlas-lora"

TAG = "base"                        # later: "ilera_runB"

model, tok = FastLanguageModel.from_pretrained(MODEL, max_seq_length=2048, load_in_4bit=True, token=HF_TOKEN)

FastLanguageModel.for_inference(model); tok.padding_side = "left"

if tok.pad_token is None: tok.pad_token = tok.eos_token

bench = [json.loads(l) for l in open(hf_hub_download("YOUR_HF_USERNAME/ilera-data", "bench/ilera_bench.jsonl",

repo_type="dataset", token=HF_TOKEN), encoding="utf-8")]

outs = []

for i in range(0, len(bench), 8):

b = bench[i:i + 8]

for item, ans in zip(b, chat([x["question"] for x in b], system=SYSTEM, max_new=450)):

outs.append({**item, "output": ans})

json.dump(outs, open(f"outputs_{TAG}.json", "w", encoding="utf-8"), ensure_ascii=False)

Use exactly the same settings for both models: same SYSTEM prompt, greedy decoding (do_sample=False), same max_new and same repetition_penalty. Giving the base model the system prompt is fair: it is told the format and the source, so any gain comes from fine-tuning, not from a hidden instruction.

## 7.2 Score

!pip -q install fasttext-wheel

import fasttext, numpy as np

lid = fasttext.load_model(hf_hub_download("cis-lmu/glotlid", "model.bin"))

LID = {"en": "__label__eng_Latn", "ha": "__label__hau_Latn", "yo": "__label__yor_Latn"}

def action_of(text):

m = re.search(r"ACTION:\s*(TREAT|REFER|URGENT)", text.upper())

return m.group(1) if m else "NONE"

RANK = {"TREAT": 0, "REFER": 1, "URGENT": 2, "NONE": -1}

def score(o):

pred = action_of(o["output"])

facts = o["key_facts"]

hit = sum(f.lower() in o["output"].lower() for f in facts) / len(facts) if facts else np.nan

# lid.predict() crashes with NumPy 2 (Kaggle default); the low-level f.predict works

lang = lid.f.predict(o["output"].replace("\n", " ")[:500], 1, 0.0, "strict")[0][1] == LID[o["lang"]]

return {"lang": o["lang"], "subset": o["subset"],

"action_ok": pred == o["gold_action"],

"under_referral": RANK[pred] < RANK[o["gold_action"]],   # most dangerous error

"format_ok": pred != "NONE" and "SOURCE:" in o["output"],

"key_fact_recall": hit, "same_language": lang}

def ci(x, n=1000):

x = np.array(x, dtype=float); x = x[~np.isnan(x)]

boots = [np.random.choice(x, len(x)).mean() for _ in range(n)]

return f"{x.mean():.3f} [{np.percentile(boots, 2.5):.3f}-{np.percentile(boots, 97.5):.3f}]"

s = pd.DataFrame([score(o) for o in outs])

metrics = ["action_ok", "under_referral", "format_ok", "key_fact_recall", "same_language"]

report = s.groupby(["subset", "lang"])[metrics].agg(ci)

print(report)

report.to_csv(f"scores_{TAG}.csv")

Also score AfriMed-QA: put the options in the prompt, ask for the letter only, and compare to the gold letter (accuracy). Keep the prompt identical for both models.

Done when: scores_base.csv exists and is pushed to results/ in your Hugging Face dataset and GitHub. Commit this before training starts; the timestamp proves the baseline came first.

# Part 8. Train with QLoRA on a free Kaggle T4 (run A Tue 6 Oct; runs B and C Wed 7 Oct)

Plan milestones: Tue 6 Oct: run A finished. Wed 7 Oct: best adapter chosen.

Use the ready-made notebook `ilera-atlas/notebooks/05_train.ipynb`. Set RUN = "runA", "runB" or "runC" (presets: English only; full mix; full mix with vignettes and referral cases counted twice) and always use Commit mode. It was test-trained on CPU with the current library versions (transformers 5.18, TRL 1.14), and found that warmup_ratio no longer exists in transformers 5, so the notebook passes warmup_steps instead and picks the other renamed arguments (processing_class, max_length, eval_strategy) automatically. Extras: it checks the chat-template markers and that only the answer tokens are trained, pushes a checkpoint to a private Hugging Face repo every 100 steps and resumes after a dead session, saves the loss plot, training log and pip freeze, warns about overfitting, and writes a model card with the N-ATLaS licence terms. A teammate running runC sets OUT_USER to their own username. Where the notebook and the snippets differ, the notebook wins.

Goal: a LoRA adapter on top of N-ATLaS that beats the baseline. Notebook: 05_train, GPU T4 x2, run in Commit mode.

## 8.1 Why it fits on a free GPU

- N-ATLaS has 8 billion parameters. In 4-bit it needs about 5.5 to 6 GB of the T4's 15 GB; LoRA trains only about 0.5% extra weights (about 42 million).

- Unsloth uses one GPU; the second T4 sits idle. That is fine.

- T4 cannot do bf16, so training uses fp16. Unsloth handles this.

## 8.2 Training notebook

!pip -q install unsloth

# Restart kernel once after install, then run from here.

from kaggle_secrets import UserSecretsClient

import os, json, torch

HF_TOKEN = UserSecretsClient().get_secret("HF_TOKEN"); os.environ["HF_TOKEN"] = HF_TOKEN

from unsloth import FastLanguageModel

from unsloth.chat_templates import train_on_responses_only

from datasets import load_dataset

from trl import SFTTrainer, SFTConfig

RUN = "runB"                                   # runA = English only, runB = full mix, runC = best + more vignettes

MAX_LEN = 2048

model, tok = FastLanguageModel.from_pretrained(

"NCAIR1/N-ATLaS", max_seq_length=MAX_LEN, load_in_4bit=True, token=HF_TOKEN)

model = FastLanguageModel.get_peft_model(

model, r=16, lora_alpha=16, lora_dropout=0, bias="none",

target_modules=["q_proj", "k_proj", "v_proj", "o_proj", "gate_proj", "up_proj", "down_proj"],

use_gradient_checkpointing="unsloth", random_state=3407)

ds = load_dataset("YOUR_HF_USERNAME/ilera-data", data_files={"train": "train.jsonl", "val": "val.jsonl"}, token=HF_TOKEN)

if RUN == "runA":

ds = ds.filter(lambda x: x["lang"] in ("en", "eng"))

ds = ds.map(lambda x: {"text": tok.apply_chat_template(x["messages"], tokenize=False)})

trainer = SFTTrainer(

model=model, tokenizer=tok,

train_dataset=ds["train"], eval_dataset=ds["val"],

args=SFTConfig(

dataset_text_field="text", max_seq_length=MAX_LEN,

per_device_train_batch_size=2, gradient_accumulation_steps=4,

num_train_epochs=2, learning_rate=2e-4, lr_scheduler_type="cosine", warmup_ratio=0.05,

optim="adamw_8bit", weight_decay=0.01, fp16=True, bf16=False,

logging_steps=10, eval_strategy="steps", eval_steps=100,

save_strategy="steps", save_steps=100, save_total_limit=2,

output_dir=f"/kaggle/working/{RUN}", report_to="none", seed=3407))

# learn only from the assistant's answer, not from the question

trainer = train_on_responses_only(trainer,

instruction_part="<|start_header_id|>user<|end_header_id|>\n\n",

response_part="<|start_header_id|>assistant<|end_header_id|>\n\n")

stats = trainer.train()                       # resume after a crash: trainer.train(resume_from_checkpoint=True)

print(stats); print(trainer.evaluate())

model.push_to_hub(f"YOUR_HF_USERNAME/ilera-atlas-lora-{RUN}", token=HF_TOKEN, private=True)

tok.push_to_hub(f"YOUR_HF_USERNAME/ilera-atlas-lora-{RUN}", token=HF_TOKEN, private=True)

json.dump(trainer.state.log_history, open(f"/kaggle/working/{RUN}_log.json", "w"))

If you get an error about argument names (libraries change often): newer TRL versions use processing_class=tok instead of tokenizer=tok, and max_length instead of max_seq_length. Change those two words and run again. Record your exact versions with !pip freeze > requirements_train.txt for reproducibility.

## 8.3 The three runs

| Run | Data | Purpose | Time on T4 (approx.) |
| --- | --- | --- | --- |
| A | English only (about 2,500 items) | Quick sanity check; English upper bound | 1 to 1.5 h |
| B | Full mix: en + ha + yo + referral cases + 10% Aya (about 4,500) | Main candidate | 2 to 3 h |
| C | Best of A/B, plus 2x weight on vignettes and referral cases, or 3 epochs | Try to push action accuracy | 2.5 to 3.5 h |

Run B and C in parallel on two team members' Kaggle accounts (each person adds the HF_TOKEN secret with their own token, after accepting the N-ATLaS terms).

## 8.4 Pick the winner without touching the benchmark

- Compare the validation loss (from trainer.evaluate()) and a quick validation action accuracy: generate answers for 150 validation items and use action_of() from Part 7.

- Choose one run. Only then run the benchmark on it (Part 9). Running the benchmark on all three and picking the best would be "testing on the test set", which reviewers spot quickly.

## 8.5 What healthy training looks like

- Training loss falls quickly in the first 100 steps, then flattens around 0.6 to 1.0.

- Validation loss falls and then flattens. If it rises while training loss keeps falling, you are overfitting: use the earlier checkpoint or reduce to 1 epoch.

- Loss stuck above 2 or showing nan: lower the learning rate to 1e-4 and check that train_on_responses_only found the template markers (it prints a warning if not).

# Part 9. Final evaluation and blind clinical review (Thu 8 Oct)

Plan milestone for Thu 8 Oct: results table v1 (together with Part 10).

Steps 1 to 4 below are done by 04_eval.ipynb with TAG = "ilera", COMPARE_WITH = "base" and MAKE_BLIND_SHEET = True: it writes results/compare_base_vs_ilera.csv (your central results table) and the blind-review sheet plus a separate key.

- In notebook 04_eval, set MODEL = "YOUR_HF_USERNAME/ilera-atlas-lora-runB" (your chosen run) and TAG = "ilera". Unsloth loads N-ATLaS plus the adapter automatically.

- Run the same cells as the baseline. You now have scores_base.csv and scores_ilera.csv.

- Make the main results table: one row per metric, columns base vs Ilera-ATLAS, per language, plus the probe subset and AfriMed-QA.

- Blind clinical review: randomly pick 150 benchmark items. Put the base answer and Ilera answer side by side in a sheet as "Answer 1 / Answer 2" in random order. The reviewer marks each answer correct / partly correct / wrong / dangerous and which one they prefer. Un-blind only after grading.

- Write RESULTS.md with the tables, a short discussion, and the honest weak spots (for example: Yoruba still weaker; probe gains smaller).

## Optional stretch: Ilera-ATLAS + retrieval

If you finish early, add a third column: before answering, retrieve the 3 most relevant Standing Orders chunks with BM25 (pip install rank_bm25, about 15 lines) and put them in the prompt. This usually improves dose accuracy and source citation further, and it is still 100% N-ATLaS. Keep the fine-tuned-only result as the main PS3 claim.

# Part 10. Export the model (Thu 8 Oct)

Goal: three published forms of the model. Run in a GPU notebook in Commit mode (merging needs about 16 GB RAM; Kaggle gives about 29 GB).

from unsloth import FastLanguageModel

model, tok = FastLanguageModel.from_pretrained("YOUR_HF_USERNAME/ilera-atlas-lora-runB",

max_seq_length=2048, load_in_4bit=True, token=HF_TOKEN)

# 1) merged 16-bit weights (used by vLLM on Modal)

model.push_to_hub_merged("YOUR_HF_USERNAME/ilera-atlas", tok, save_method="merged_16bit",

token=HF_TOKEN, private=True)

# 2) GGUF Q4_K_M (about 4.9 GB, used on the free CPU Space and laptops)

model.push_to_hub_gguf("YOUR_HF_USERNAME/ilera-atlas-GGUF", tok, quantization_method="q4_k_m",

token=HF_TOKEN, private=True)

If the GGUF step fails on Kaggle (it compiles llama.cpp and can run out of disk), use the free GGUF-my-repo Space on the merged repo instead, or follow the Unsloth GGUF guide.

## Model card (MODEL_CARD.md = README of the model repo)

- Name: Ilera-ATLAS (Powered by Awarri); base model NCAIR1/N-ATLaS; licence: N-ATLaS Terms of Use (same licence, as required).

- Attribution: "Awarri Technologies and the Federal Ministry of Communications, Innovation and Digital Economy"; data sources CHPRBN / FMoH / NPHCDA Standing Orders.

- Intended use: decision support for trained health workers; not for patients; not a diagnosis.

- Results table, known limitations, red-flag safety layer description, 1,000-active-user licence cap.

# Part 11. Run it online for free (Fri 9 Oct)

Plan milestone for Fri 9 Oct: live URLs work, safety layer added, API.md written and tested by 2 external developers.

## 11.1 GPU API on Modal (OpenAI-compatible)

Save as serve/modal_app.py on your laptop. It follows Modal's official vLLM example. An L4 GPU (24 GB) holds the 16 GB merged model; Modal scales to zero when idle, so you pay (from free credits) only while answering.

import modal

MODEL = "YOUR_HF_USERNAME/ilera-atlas"

image = (modal.Image.debian_slim(python_version="3.12")

.pip_install("vllm", "huggingface_hub[hf_transfer]")

.env({"HF_HUB_ENABLE_HF_TRANSFER": "1"}))

hf_cache = modal.Volume.from_name("hf-cache", create_if_missing=True)

app = modal.App("ilera-atlas")

@app.function(image=image, gpu="L4", timeout=20 * 60, scaledown_window=5 * 60,

volumes={"/root/.cache/huggingface": hf_cache},

secrets=[modal.Secret.from_name("huggingface"), modal.Secret.from_name("ilera-api")])

@modal.concurrent(max_inputs=16)

@modal.web_server(port=8000, startup_timeout=15 * 60)

def serve():

import subprocess

# VLLM_API_KEY from the "ilera-api" secret protects the endpoint

subprocess.Popen(

f"vllm serve {MODEL} --served-model-name ilera-atlas --host 0.0.0.0 --port 8000 "

"--max-model-len 4096 --gpu-memory-utilization 0.92", shell=True)

modal deploy serve/modal_app.py      # prints your URL, e.g. https://<you>--ilera-atlas-serve.modal.run

Test it (first call after idle takes 1 to 3 minutes while the GPU starts; later calls take seconds):

curl https://<you>--ilera-atlas-serve.modal.run/v1/chat/completions \

-H "Authorization: Bearer $VLLM_API_KEY" -H "Content-Type: application/json" \

-d '{"model": "ilera-atlas", "temperature": 0, "max_tokens": 450,

"messages": [{"role": "system", "content": "<SYSTEM prompt>"},

{"role": "user", "content": "Yaro mai shekara biyu yana da zazzabi da saurin numfashi."}]}'

Credit budget: an L4 costs roughly $0.80 an hour while running, so $30 covers about 35 to 40 GPU-hours. With a 5-minute scale-down window, a test session or a judge's visit costs cents. Check the usage page daily.

## 11.2 Demo page + safety layer on a free Hugging Face Space

Create a Space at huggingface.co/new-space: SDK Gradio, hardware CPU basic (free). Add Space secrets HF_TOKEN, MODAL_URL and VLLM_API_KEY. The Space calls Modal when it is set, and falls back to the GGUF on its own CPU when Modal is unavailable (slow, but it always answers).

requirements.txt:

gradio

openai

huggingface_hub

--extra-index-url https://abetlen.github.io/llama-cpp-python/whl/cpu

llama-cpp-python

app.py:

import os, csv, re, gradio as gr

from openai import OpenAI

SYSTEM = "<same SYSTEM prompt as training>"

NOTICE = "\n\n_Decision support for trained health workers. Not a diagnosis._"

FLAGS = [w.strip().lower() for row in csv.reader(open("redflags.csv", encoding="utf-8"))

for w in row if w.strip()]

remote = None

if os.getenv("MODAL_URL"):

remote = OpenAI(base_url=os.environ["MODAL_URL"] + "/v1", api_key=os.environ["VLLM_API_KEY"])

local = None

def local_llm():

global local

if local is None:

from llama_cpp import Llama

local = Llama.from_pretrained("YOUR_HF_USERNAME/ilera-atlas-GGUF", filename="*q4_k_m.gguf",

n_ctx=2048, n_threads=2, verbose=False)

return local

def answer(question, history=None):

msgs = [{"role": "system", "content": SYSTEM}, {"role": "user", "content": question}]

try:

out = remote.chat.completions.create(model="ilera-atlas", messages=msgs,

temperature=0, max_tokens=450, timeout=180)

text = out.choices[0].message.content

except Exception:

text = local_llm().create_chat_completion(messages=msgs, temperature=0,

max_tokens=350)["choices"][0]["message"]["content"]

hit = [f for f in FLAGS if f in question.lower()]

if hit and not re.search(r"ACTION:\s*URGENT", text):

text = re.sub(r"ACTION:\s*\w+", "ACTION: URGENT", text, count=1)

text = f"⚠ Danger sign detected ({hit[0]}): refer to a health facility now.\n\n" + text

return text + NOTICE

gr.ChatInterface(answer, title="Ilera-ATLAS (Powered by Awarri)",

examples=["A 2-year-old has fever and fast breathing. What should I do?",

"Mace mai ciki tana zubar da jini sosai.",

"Ọmọ ọdún kan ní ìgbẹ́ gbuuru fún ọjọ́ mẹ́ta."]).launch()

Gradio automatically exposes an API for the Space. Another developer can call it in three lines with gradio_client, which gives you a second documented integration path:

from gradio_client import Client

c = Client("YOUR_HF_USERNAME/ilera-atlas-demo", hf_token="...")

print(c.predict("A pregnant woman has a severe headache and blurred vision.", api_name="/chat"))

Free Spaces go to sleep after about 48 hours without visits and wake on the next request. During judging (15 to 17 October and the showcase), open the Space once a day. If the GGUF fallback is too slow on the free CPU, reduce max_tokens to 250; the ACTION line always comes first anyway.

## 11.3 Backup for live team test sessions only

If Modal has a problem during your user test, run the merged model in a Kaggle GPU notebook with vllm serve and expose it temporarily with a Cloudflare quick tunnel (cloudflared tunnel --url http://localhost:8000). Use this only for short internal sessions, not as the public endpoint.

# Part 12. Validate, document and submit (Sat 10 to Sun 11 Oct)

## Sat 10 Oct: user test and documentation

- User test with 5 to 10 CHEWs or community-health students on the Space demo page (consent form first). Goal: 50+ logged questions. Turn on logging by adding one line to answer() in app.py that appends question, answer and time (no names) to a CSV, and download it afterwards.

- Short feedback form after each session: correct? clear? would you use it?

- Finish the blind clinical review from Part 9.

- Write README, ARCHITECTURE.md, API.md, MODEL_CARD.md, SOURCES.md and RESULTS.md. Plan milestone: all validation evidence in repo.

## Sun 11 Oct: video and submission

- Record the 3 to 5 minute video, following the outline in Section 11 of the Execution Plan.

- Make the GitHub repo, Hugging Face model, dataset (without AfriMed-QA text) and Space public.

- Fill the application on the ONDI portal with all seven items and submit. Mon 12 Oct is a buffer only.

- Keep Modal and the Space live through the integration check (15 to 17 Oct).

# Part 13. GPU budget, schedule and troubleshooting

## 13.1 GPU hours (Kaggle T4)

| Job | Approx. GPU hours |
| --- | --- |
| Drafting Q&A and vignettes (Part 3) | 3 to 5 |
| Translation (Part 5) | 3 to 4 |
| Baseline evaluation, 660 items + AfriMed-QA (Part 7) | 1.5 to 2 |
| Training runs A, B, C (Part 8) | 6 to 8 |
| Validation checks + final evaluation (Parts 8 to 9) | 2 to 3 |
| Merge + GGUF export (Part 10) | 1 |
| Total | about 17 to 23 hours: fits in 1 account; comfortable with 2 or 3 |

## 13.2 Schedule: Execution Plan Section 7, mapped to this runbook

| Day | Tasks (from the plan) | Runbook parts | Done when |
| --- | --- | --- | --- |
| Thu 1 Oct | Team and roles; HOD letter; HF, Kaggle (phone-verified), GitHub, Modal accounts; N-ATLaS gate; AfriMed-QA access | Part 1 | All accounts work; letter requested |
| Fri 2 Oct | Download Standing Orders PDFs; extract with PyMuPDF; pick probe sections (replaces "held-out benchmark sections"); red-flag list started | Part 2, 4.3 | chunks.jsonl on HF; probe_chunks.txt decided |
| Sat 3 Oct | Load N-ATLaS 4-bit, test chat template; draft benchmark (vignettes) first, then training Q&A; start Sheet review | Part 3, Part 4 | 700+ draft benchmark items |
| Sun 4 Oct | Review English benchmark, key facts, gold ACTION; translate 150 ha + 150 yo; send to native speakers | Part 4, Part 5 (bench) | English benchmark (300) final |
| Mon 5 Oct | Freeze Ilera-Bench (hash); baseline N-ATLaS on benchmark + AfriMed-QA; keep drafting/translating training data | Part 6 (bench), Part 7, Part 5 (train) | Baseline numbers saved |
| Tue 6 Oct | Finish training set (3,000 to 5,000): vignettes, referral cases, Aya 10%; train/val split; run A | Part 6 (train), Part 8 | Run A finished |
| Wed 7 Oct | Runs B and C on two accounts in parallel; pick best on validation | Part 8 | Best adapter chosen |
| Thu 8 Oct | Final benchmark run; export merged + GGUF; push to HF (private); start blind review | Part 9, Part 10 | Results table v1 |
| Fri 9 Oct | Deploy Modal API (vLLM) and HF Space (GGUF + Gradio); safety layer; API.md; 2 external developers | Part 11 | Live URLs work |
| Sat 10 Oct | User test (50+ questions logged); finish blind review; README, ARCHITECTURE, MODEL_CARD, RESULTS | Part 12 | All validation evidence in repo |
| Sun 11 Oct | Video; repos public; fill form; submit | Part 12 | Submission confirmation |
| Mon 12 Oct | Buffer only | - | - |

## 13.3 Troubleshooting

| Problem | Fix |
| --- | --- |
| 401 / 403 "gated repo" when loading N-ATLaS | Accept the terms on the model page with the same account as the token; check the Kaggle secret is attached to this notebook. |
| CUDA out of memory while training | Set per_device_train_batch_size=1 and gradient_accumulation_steps=8; or MAX_LEN=1024. |
| CUDA out of memory while generating | Lower the batch size in chat() calls to 2; lower max_new. |
| Error mentioning bf16 / bfloat16 | Make sure fp16=True, bf16=False (T4 has no bf16). |
| Import errors right after pip install unsloth | Restart the kernel once, then run again from the top (skip the install cell). |
| Kaggle session ended mid-training | Use Commit mode. Re-run with trainer.train(resume_from_checkpoint=True) if the checkpoint folder is in the version output. |
| Model repeats itself or never stops | Keep repetition_penalty=1.1 and max_new limits; check the chat template is applied with add_generation_prompt=True. |
| Answers ignore the format | More training examples in the exact format; check train_on_responses_only markers; 2 epochs minimum. |
| GGUF export fails | Use the GGUF-my-repo Space on the merged repo. |
| Modal deploy fails building vLLM image | Pin a vLLM version that matches the Modal example of the day; check modal app logs ilera-atlas. |
| Space build very slow / fails on llama-cpp-python | Keep the --extra-index-url line so a prebuilt CPU wheel is used. |

## 13.4 Reproducibility pack (put in GitHub)

- All five notebooks exported (File > Download), requirements_train.txt from pip freeze, the random seeds (3407, 7, 1).

- BENCH_SHA256.txt, scores_base.csv, scores_ilera.csv, training logs (runB_log.json), the blind-review sheet (anonymised).

- SOURCES.md with every PDF link and licence; consent form template for user testing.